AGENDA

* ALIS scale up plan
* GeneXpert implementation plan
* updates and deployment plan
* Next week dashboard business workshop
* POC remaining sites-ALIS
* EID request form
* Hub management status update

Hub operation

|  |  |  |  |
| --- | --- | --- | --- |
|  | Action Point | Responsible | timeline |
|  | **Hub Operations updates** |  |  |
|  | Completion of hub module |  | End of the week |
|  | Pilot needed in 2-3 sites for atleast 2months |  |  |
|  | Need for hub riders to be provided with android phones for easy use of the system. |  |  |
|  | Need for a phone at the site for scanning samples |  |  |
|  | Provision of coordinate list (facility master list) | Jonathan | 10/5/2018 |
|  | Installation of app on smart phones of the riders |  |  |
|  | Need for barcodes on the sample envelops |  |  |
|  | **EID request form** |  |  |
|  | the new form caters for an individual |  |  |
|  | Final copy to be shared | Rebecca | 10/5/2018 |
|  | Continuity with the old forms and using the form batch number |  |  |
|  | Adding of POC interface to the EID sample request form | Susan | 1 month |
|  | **POC Sites** |  |  |
|  | 3 sites are up to date. Various challenges like machine failure, system down,  Need for follow up on the rest of the sites | Developers | 10/5/2018 |
|  | Visiting sites for POC on 22/5/2018. Need for follow up before the visit | Paul |  |
|  | Including samba sites and to be followed up if they under those that are to be piloted | Paul |  |
|  | **GeneXpert implementation plan** |  |  |
|  | Currently Kiswa has a different version that needs interfacing |  |  |
|  | Specification of data elements for TB geneXpert machine | JUSTUS |  |
|  | **ALIS scale up plan** |  |  |
|  | For internet connectivity to the 100 hubs, CPHL to work with service providers to control data usage at the sites |  |  |
|  | Sharing the LAN infrastructure document for IPs to adopt |  |  |
|  | For movement from pilot phase, a chatter to be given to facilities |  |  |
|  | Guidance from Mr. Mutaka for backup solutions at the facilities |  |  |
|  | Guidance on report support |  |  |